## Slide 1
Keystone Distribution Services
Infrastructure Risk Assessment & Operational Improvement Plan
Recommendation: phased hybrid modernization
Stabilize backups, identity, servers, networking, and monitoring before expanding cloud workloads.
Business Context
120 employees
2 office locations + warehouse
Customer web portal
Inventory management systems
Recent outages + backup failures
1
Juan Barrera Professor Jeffrey Seaman
Management Information Systems

## Slide 2
Specific Infrastructure Assessment
The risks are tied to specific technology areas, not just generic categories.
Servers
KS-SRV01: customer portal / web app (assumed)
KS-SRV02: inventory DB/app (assumed)
KS-SRV03: AD/file/print/backup tasks (assumed)
All 6 years old; no failover or redundancy
Networking
Two offices + warehouse on single ISP
Older firewall appliance
Likely flat LAN; no VLAN segmentation
No network monitoring tools
Storage & Backup
Production storage nearly full
Manual weekly backups only
No offsite or immutable copy
No restore testing or DR runbook
Security Controls
No MFA
Shared admin passwords
Password reuse
No centralized logs/SIEM
Staffing
Small IT support team
No dedicated cybersecurity role
Limited cloud experience
Needs MSP/MSSP support
2

## Slide 3
Key Risk Findings — Specific Issues and Impact
Each risk is connected to a specific system or control weakness.
Risk Area | Specific Risk | Business Impact | Priority
Server | KS-SRV01/02/03 are standalone 6-year-old physical servers with no failover. | Failure can stop customer portal, inventory, file access, or warehouse operations. | Critical
Backup | Manual weekly backups; no offsite/immutable copy; backup failures already happened. | Data loss, ransomware recovery failure, multi-day outage. | Critical
Identity | No MFA + shared admin passwords. | One stolen password can give broad privileged access. | Critical
Network | Single ISP + old firewall + likely flat LAN. | Carrier/firewall failure affects both offices and warehouse; malware can spread. | High
Logging | No centralized logging or security monitoring. | Slow incident response; no clear audit trail after breach. | High
Staffing | Small IT team with no cybersecurity specialist. | Controls may not be maintained without MSP/MSSP support. | Medium
3

## Slide 4
Risk Register by Assignment Category
Required risk categories: operational, security, and business continuity.
5 Operational Risks
Aging servers: hardware failure risk
No virtualization/failover: slow recovery
Single ISP: office/warehouse outage risk
Storage almost full: app slowdowns and failed backups
No monitoring: failures discovered too late
5 Security Risks
No MFA: stolen passwords can work
Shared admin passwords: no accountability
Older firewall: weak perimeter defense
No centralized logging: poor breach investigation
Limited training: phishing/password reuse risk
3 Business Continuity Risks
No backup redundancy: permanent data loss risk
No DR plan: no clear RTO/RPO or recovery order
No failover: one failure can stop core logistics systems
4

## Slide 5
Real Service Recommendations
Recommended tools/services by infrastructure layer.
Layer | Recommended Services / Tools | Why This Fits Keystone
Servers | Dell PowerEdge R760xs or HPE DL380 Gen11 two-node cluster; Hyper-V or VMware; migrate customer portal to AWS ALB + ECS Fargate/EC2 Auto Scaling + Amazon RDS. | Replaces aging servers, creates failover, and prepares cloud migration.
Network | Fortinet FortiGate 100F/200F or equivalent NGFW; secondary ISP; VLANs for servers, users, warehouse/IoT, guest Wi-Fi, management; PRTG/Zabbix/Auvik monitoring. | Reduces outage risk, improves security, and gives IT visibility.
Storage | Dell PowerVault ME5 or Synology RackStation/SA-series; RAID, snapshots, redundant power, capacity alerts, 25–30% free-space policy. | Fixes storage shortage and supports reliable backups.
Backup/DR | Veeam Backup & Replication; local immutable repository; AWS S3 Object Lock + Glacier; AWS Elastic Disaster Recovery for critical servers; monthly restore tests. | Protects against data loss, ransomware, and server/site failure.
Security | Microsoft 365 Business Premium: Entra MFA/Conditional Access, Defender for Business, Intune; Microsoft Sentinel or Wazuh SIEM; password vault. | Strong SMB security stack sized for 120 employees.
IT Ops | Asset inventory, patch schedule, runbooks, change log, network diagrams; MSP/MSSP for firewall, backup, endpoint, SIEM monitoring. | Small IT team gets repeatable processes and expert support.
5

## Slide 6
Priority Ranking — Why Each Score Was Assigned
Score = likelihood + severity + business impact. 10 means fund immediately.
Chart: Priority Score
| Backup/DR | MFA/Admin | Servers | Firewall/ISP | Monitoring | Storage | Training
Priority Score | 10 | 10 | 9 | 8 | 7 | 6 | 5
Score | Area | Reason
10 | Backup/DR | Failures already happened; no offsite copy; data loss would stop operations.
10 | MFA/Admin | No MFA + shared admin account is immediate breach path.
9 | Servers | 6-year-old standalone servers support critical workloads.
8 | Firewall/ISP | One ISP and old firewall can disrupt every site.
7 | Monitoring | Needed to detect outages/incidents, but after data/access controls.
6 | Storage | Capacity risk is high but can be managed after backup plan.
5 | Training | Important, but technical controls must come first.
6

## Slide 7
Final Recommendation: Hybrid Modernization
Do not remain fully on-premise. Move the right workloads to cloud in phases.
0–30 Days: Emergency Controls
MFA + remove shared admin passwords
Daily backups + offsite immutable copies
Basic monitoring + inventory documentation
Firewall rule review and patching
31–90 Days: Stabilize Infrastructure
Replace/virtualize aging servers
Upgrade firewall + add secondary ISP
Segment network with VLANs
Deploy endpoint/security logging
3–12 Months: Cloud Growth
Migrate email/files/security to Microsoft 365
Replicate critical workloads with AWS DRS
Move customer portal to AWS when ready
Add DR testing and cost governance
Cost Anchors
Microsoft 365 Business Premium: 120 × $22 = ~$2,640/month
AWS DRS service: 3 × 730 × $0.028 = ~$61/month before storage/EC2 drill costs
AWS backup planning: 3 TB × $0.05/GB-month ≈ $150/month before transfers/retention
Decision
Hybrid is the best fit: local resilience for warehouse operations plus cloud backup, identity, DR, collaboration, and customer portal scalability.
Use MSP/MSSP support because the internal IT team is too small for 24/7 security and monitoring alone.
7